# Business Requirements Document

Customer Portal for Regional Insurance Company
Policy Renewals and Claims Management
Version 1.0 | June 2026

# 1. Executive Summary

This document defines the business requirements for a customer-facing web portal that enables policyholders of a regional insurance company to manage policy renewals and submit claims online. The portal aims to reduce call centre volume, improve customer satisfaction, and ensure compliance with industry data protection standards.

The solution will integrate with existing policy administration and claims systems while providing a secure, accessible, and intuitive user experience.

# 2. Business Objective

Enable self-service policy renewal and claims submission for registered policyholders.

Reduce call centre contact rate by 25% within 12 months of launch.

Improve customer satisfaction scores (CSAT) for routine transactions by 15%.

Ensure all customer interactions meet regulatory audit and data retention requirements.

# 3. Scope

In Scope:

- User registration and authentication for policyholders

- Policy renewal quotation, payment, and confirmation

- First-notice-of-loss (FNOL) claims submission

- Document upload for claims supporting evidence

- Claims status tracking and notification preferences

Out of Scope:

- Underwriting workflow changes

- Agent/broker portal functionality

- Complex claims settlement calculations

- Mobile native applications (responsive web only)

# 4. Stakeholders & RACI

- Head of Digital (R) — owns channel strategy and business case

- Head of Compliance (C) — reviews regulatory and data handling requirements

- IT Platform Lead (R) — accountable for technical delivery and integrations

- Customer Operations Manager (C) — defines service-level expectations

- Policy Administration System Vendor (I) — provides integration support

# 5. Functional Requirements

FR-01 The portal shall allow policyholders to view active and expired policies.

FR-02 The portal shall generate a renewal quotation based on the current policy data.

FR-03 The portal shall accept online payment for renewal premiums via approved payment providers.

FR-04 The portal shall support first-notice-of-loss claims with structured data capture.

FR-05 The portal shall allow users to upload supporting documents up to 20MB per file.

# 6. Non-Functional Requirements

NFR-01 Availability: 99.9% uptime during business hours (08:00–20:00 local time).

NFR-02 Performance: 90% of page loads complete within 3 seconds on standard broadband.

NFR-03 Security: All data in transit encrypted with TLS 1.2 or higher.

NFR-04 Accessibility: WCAG 2.2 Level AA compliance for all customer-facing screens.

NFR-05 Audit: All authentication, policy view, and claim submission events logged for 7 years.

# 7. Assumptions

- Policy and claims data is available via existing internal APIs.

- Customers have valid email addresses and mobile numbers on record.

- Payment provider integration can be completed within the project timeline.

- Regulatory requirements remain stable during delivery.

# 8. Constraints

- The solution must operate within the existing data centre and cloud governance framework.

- No customer data may be stored outside approved geographic regions.

- Third-party libraries and services must be on the approved vendor list.

- Launch must align with the Q4 regulatory reporting window.

# 9. Acceptance Criteria

AC-01 A registered policyholder can complete a renewal end-to-end without contacting the call centre.

AC-02 A user can submit a claim with at least one supporting document and receive a confirmation reference.

AC-03 Claims status updates are reflected in the portal within 4 hours of backend status change.

AC-04 All customer-facing screens pass WCAG 2.2 AA automated and manual checks.

# 10. User Access Management

- Role: Registered Policyholder — view policies, renew, submit claims, upload documents.

- Role: Guest User — request account activation using policy number and date of birth.

- Role: Customer Service Representative (read-only via backend) — assist customers over the phone.

- Multi-factor authentication required for high-risk actions (address change, payment).

# 11. Security Controls

SC-01 All authentication attempts rate-limited and logged.

SC-02 Sensitive data fields masked in UI and masked/encrypted in transit and at rest.

SC-03 Session timeout after 15 minutes of inactivity.

SC-04 Document uploads scanned for malware before processing.

SC-05 Role-based access control enforced on every API endpoint.

# 12. Benefits Realisation

- Operational efficiency: 25% reduction in call centre volume for renewals and status enquiries.

- Customer experience: Improved CSAT through 24/7 self-service access.

- Compliance: Standardised audit trail and data retention for regulatory reporting.

- Revenue protection: Faster renewal completion reducing policy lapse rates.

End of Document